Andipatti Animal Feed System

Document 19 — Complete Implementation & Build Specification v1.0

Implementation-ready engineering specification translating Documents 01–18 into an executable build contract for Flutter, Go, PostgreSQL, Docker, integrations, hardware, testing, deployment and production operations. No sprint planning.

# 1. Purpose, Scope, Objectives & Non-Goals

## 1.1 Purpose

Provide the complete build-level contract: repository structure, coding standards, module boundaries, database migration order, API implementation, frontend implementation, offline synchronization, hardware adapters, financial/inventory transaction boundaries, Docker deployment, testing gates and production acceptance.

## 1.2 Scope

Flutter mobile client and local SQLCipher database.

Go backend modular monolith and workers.

PostgreSQL authoritative database with RLS.

Redis/queue where enabled.

Cloudflare R2 object/archive storage.

REST API and WebSocket events.

POS, inventory, procurement, accounting, Khata, payments, GST/compliance, reports and hardware.

CI/CD, Docker and infrastructure.

Observability, security, backup/DR and release controls.

## 1.3 Non-Goals

No sprint planning or sprint schedule.

No permanent hardcoding of legal tax rates or thresholds.

No replacement of official provider certification or legal review.

# 2. Implementation Principles

PostgreSQL is the authoritative transactional source.

Go is the business-rule and authorization boundary.

Flutter is offline-first but never authoritative for financial truth.

Every tenant-owned table is tenant-scoped and protected by RLS.

Financial and inventory writes are atomic.

External side effects are asynchronous, signed/idempotent and auditable.

Decimal types are mandatory for money, tax, quantity and conversion-sensitive values.

Finalized financial documents are immutable; corrections use returns, reversals or credit/debit notes.

All production services run in Docker-compatible environments.

Every implementation feature must map to a requirement, API, DB model, UI, test and operational control.

# 3. Technology Baseline

| Layer | Required baseline |
| --- | --- |
| Mobile | Flutter/Dart |
| Backend | Go |
| Database | PostgreSQL |
| Local DB | SQLCipher SQLite |
| Cache/queue | Redis optional |
| Object storage | Cloudflare R2 |
| Transport | HTTPS REST + WSS |
| Containerization | Docker |
| CI/CD | Automated build/test/security gates |
| Printer | ESC/POS |
| Scale | USB/RS-232/Bluetooth/BLE via adapters |
| Barcode | USB HID/Bluetooth/serial as applicable |

# 4. Repository Structure

Recommended monorepo:

andipatti-animal-feed/
  apps/flutter/
  services/api/
  services/worker/
  db/migrations/
  db/seed/
  packages/contracts/
  packages/openapi/
  integrations/payment/
  integrations/compliance/
  integrations/whatsapp/
  integrations/r2/
  hardware/simulators/
  deploy/docker/
  deploy/compose/
  deploy/terraform/
  scripts/
  docs/
  tests/e2e/
  tests/load/
  .github/

Exact repository naming may vary, but module ownership and dependency direction must remain explicit.

# 5. Build Artifacts

Flutter Android/iOS application artifacts.

Go API container image.

Go worker container image.

Migration/administration image or controlled migration binary.

Database migration package.

OpenAPI contract.

Seed package.

Hardware simulator images/tools.

Operational Docker Compose/deployment manifests.

SBOM and security scan evidence.

# 6. Go Backend Package Architecture

Recommended:

cmd/api
cmd/worker
internal/platform
internal/auth
internal/tenant
internal/rbac
internal/products
internal/uom
internal/tax
internal/pricing
internal/customers
internal/khata
internal/suppliers
internal/procurement
internal/inventory
internal/sales
internal/pos
internal/payments
internal/returns
internal/contra
internal/accounting
internal/cash
internal/compliance
internal/notifications
internal/reports
internal/sync
internal/files
internal/archive
internal/devices
internal/audit
internal/jobs

## 6.1 Dependency Direction

Transport → application/use-case → domain → repository/infrastructure. Domain packages must not depend on HTTP, Flutter, SQL driver or provider-specific SDKs.

# 7. Flutter Architecture

Recommended:

lib/core/
lib/features/auth/
lib/features/dashboard/
lib/features/pos/
lib/features/products/
lib/features/customers/
lib/features/khata/
lib/features/procurement/
lib/features/inventory/
lib/features/payments/
lib/features/returns/
lib/features/accounting/
lib/features/compliance/
lib/features/reports/
lib/features/settings/
lib/features/hardware/
lib/features/sync/

Presentation/state layer

Use-case/application layer

Repository layer

SQLCipher local store

Remote REST/WSS adapters

Hardware adapters

Secure credential/key storage

# 8. Database Implementation Order

Extensions and common types.

Tenants/settings/financial years/document series.

Identity/RBAC/devices.

Reference/master data.

Products/UOM/tax/pricing.

Customers/Khata/suppliers.

Locations/procurement.

Batches/inventory.

Sales/POS/invoices.

Payments/returns/refunds.

Contra/accounting/cash/EOD.

Notifications/compliance.

Sync/audit/files/archive.

Reporting views/materialized aggregates.

Indexes/constraints/RLS policies.

# 9. Migration Rules

Every migration has an ordered version.

Migrations are forward-compatible where practical.

Destructive migrations require explicit recovery strategy.

Production migrations run from a controlled artifact.

Schema changes are tested against realistic data.

RLS policies are part of migration state.

Indexes for large tables may require production-safe creation strategy.

Migration completion is recorded.

# 10. PostgreSQL Implementation Rules

Use NUMERIC(12,2) or stronger for currency.

Use NUMERIC(12,3) for weight/quantity baseline.

Use NUMERIC(12,6) for UOM factors.

Use NUMERIC(7,4) for tax rates.

Use UUID or equivalent stable IDs.

Use UTC timestamps with tenant-local presentation.

Use composite tenant-aware foreign keys where appropriate.

Use CHECK constraints for non-negative quantities and valid states.

Use unique constraints for tenant-scoped natural identifiers.

Enable RLS on every tenant-owned table.

# 11. Transaction Boundary Rules

| Operation | Atomic scope |
| --- | --- |
| Finalize invoice | Invoice + lines + taxes + stock + allocations + journal + payment allocation |
| GRN | GRN + batch + stock movement + payable effect as applicable |
| Receipt | Payment + allocation + Khata/journal |
| Return | Return + stock + refund/credit + accounting |
| Contra | Receipt stock + valuation + customer ledger + journal |
| Stock count approval | Count + adjustment + ledger + audit |
| EOD | Cash session + movements + reconciliation/finalization |

External network calls must not be placed inside a long database transaction unless a provider-specific safe orchestration requires it. Use payment intent/outbox patterns.

# 12. Idempotency Implementation

Require Idempotency-Key for designated financial mutation endpoints.

Persist tenant + endpoint + key + request hash + outcome.

Reject same key with materially different payload.

Webhook event IDs are unique.

Outbox events have stable IDs.

Replay returns the original authoritative result.

Idempotency records have documented retention.

# 13. Concurrency Controls

Lock stock rows/batch allocation candidates during finalization.

Use deterministic lock ordering.

Prevent negative stock unless explicitly configured.

Use optimistic version fields where appropriate.

Use serializable/appropriate isolation only where justified.

Retry serialization/deadlock failures safely.

Never retry a non-idempotent external side effect blindly.

# 14. Inventory Build

Implement stock movement as immutable ledger.

Maintain balances as an optimized projection.

Support FIFO/FEFO allocation.

Exclude expired/held/rejected batches.

Support loose/fraction quantity.

Support reservations.

Support transfers/counts/adjustments/damage/expiry.

Trace every sale/return to batches where required.

Reconciliation rebuilds balance from movement ledger.

# 15. GRN Build

Create draft GRN.

Capture PO reference.

Capture vehicle/supplier metadata.

Capture bag count.

Capture gross weight.

Capture actual tare.

Validate tare threshold.

Calculate net weight.

Capture batch/expiry.

Validate over/under receipt.

Post stock movement atomically.

Post payable/accounting effect according to policy.

Finalize and audit.

# 16. POS Build

Fast barcode input.

Tamil Unicode/phonetic/colloquial search.

Customer/pricing tier selection.

UOM selection.

Live scale integration.

Batch allocation.

Tax calculation.

Discount/authorization.

Multi-tender payment.

Khata credit validation.

Atomic finalization.

Receipt/WhatsApp fallback.

Hold/resume cart.

Return/refund flow.

# 17. Pricing Engine

Resolve product + UOM + customer tier + effective time.

Apply product/customer price-list priority.

Validate minimum margin where enabled.

Apply approved discount.

Snapshot unit price and pricing source into invoice line.

Reject ambiguous/expired price configuration.

Never recalculate historical finalized invoices from current prices.

# 18. Tax Engine

Resolve effective tax profile.

Determine intra/inter-state treatment.

Calculate taxable base.

Calculate CGST/SGST/IGST as applicable.

Apply configured rounding.

Snapshot HSN/tax profile/rates into invoice.

Support exempt/zero-rated/other configured states.

Keep legal thresholds/rates configuration-driven.

# 19. Payment Engine

| State | Meaning |
| --- | --- |
| Created | Intent created |
| Pending | Awaiting provider confirmation |
| Paid | Authoritative confirmation received |
| Failed | Provider failure |
| Expired | Intent expired |
| Unknown | Outcome uncertain; reconciliation required |
| RefundPending | Refund initiated |
| Refunded | Refund confirmed |

Client cannot directly set Paid.

Verify amount/currency/merchant/transaction reference.

Webhook signature and idempotency mandatory.

Polling is fallback, not a substitute for secure webhook validation.

# 20. Accounting Engine

Implement journal-posting service.

Every journal must balance.

Use source-document references.

Use reversal rather than mutation for posted financial errors.

Customer/supplier subledgers reconcile to control accounts.

Inventory/COGS postings follow configured costing method.

Tax postings follow approved tax configuration.

Opening balances require evidence.

# 21. Khata Engine

Credit exposure = approved outstanding obligations minus eligible credits/payments.

Check credit limit before finalization.

Owner override requires authorization and audit.

Receipt allocation must be explicit.

Overpayments become unapplied credit or controlled refund.

Collection-cycle reminders are configurable.

Grace period is configurable.

Statements are reproducible from ledger entries.

# 22. Contra / Buy-Back

Create contra draft.

Identify customer/farmer.

Capture commodity/product and quantity.

Capture valuation price.

Validate receiving location.

Post stock receipt.

Credit customer ledger.

Post balancing journal.

Finalize with audit.

Contra valuation rules must be explicit and must not permit arbitrary negative inventory or unbalanced accounting.

# 23. Returns & Refunds

Validate original invoice/reference.

Validate returnable quantity.

Use original tax/price snapshot where required.

Reverse inventory/accounting appropriately.

Create credit note/refund evidence.

Refund only through authoritative payment workflow.

Prevent duplicate return/refund.

# 24. Cash & EOD

Expected cash = opening cash + cash receipts − cash payouts − approved cash adjustments. Physical count is compared to expected cash; variance requires reason and authorization according to policy.

Separate cash and non-cash tenders.

EOD finalization is auditable.

Reopen requires controlled authorization.

EOD reports are reproducible.

# 25. Offline Implementation

SQLCipher local DB.

Secure encryption key storage.

Local transaction envelope.

Dependency-aware upload queue.

Opaque server cursor for downloads.

Idempotent server processing.

Explicit conflict states.

No last-write-wins for financial/inventory conflicts.

Master-data versioning.

Device revocation.

Full-resync capability.

# 26. Sync Envelope

| Field | Purpose |
| --- | --- |
| transaction_id | Stable local/server identity |
| tenant_id | Isolation |
| device_id | Origin |
| operation | Create/update/action |
| entity | Target aggregate |
| payload | Validated data |
| dependencies | Ordering |
| created_at | Origin time |
| schema_version | Compatibility |
| idempotency_key | Replay protection |
| state | Queue lifecycle |

# 27. Hardware Implementation

Define vendor-neutral interfaces.

Scanner adapter converts raw input to normalized barcode events.

Scale adapter emits raw + normalized weight + stability state.

Printer adapter accepts receipt commands and reports outcome.

Cash drawer adapter supports controlled trigger.

Device registry binds hardware to tenant/device.

Hardware failure must not corrupt financial state.

# 28. Scale Safety Rules

Reject negative/overload/error readings.

Require stable reading before automatic capture.

Show unit and precision.

Allow authorized manual entry with reason when policy permits.

Record source of weight: scale/manual.

Prevent accidental repeated readings from generating duplicate line quantities.

# 29. Printer Rules

Finalized invoice is independent of printer success.

Persist print job and attempt state.

Detect uncertain outcome.

Do not automatically duplicate-print a receipt after uncertain outcome without operator confirmation.

Support Tamil rendering and bitmap fallback.

Provide WhatsApp receipt fallback.

# 30. API Implementation

All routes follow Document 02 and `/api/v1` versioning. Required common headers include Authorization, X-Request-ID, Idempotency-Key where required, X-Device-ID and X-App-Version.

Standard success/error envelope.

Cursor pagination for large datasets.

Validation errors with field-level details.

Tenant context derived from authenticated identity, not trusted request body.

Role/permission enforcement in Go.

RLS enforcement in PostgreSQL.

# 31. API Module Catalogue

| Module | Core routes |
| --- | --- |
| Auth | /auth/login, /auth/refresh, /auth/logout |
| Products | /products, /products/search, /products/{id}/aliases |
| Pricing | /pricing/price-lists |
| Customers | /customers, /customers/{id}/khata |
| Suppliers | /suppliers |
| Procurement | /purchase-orders, /goods-receipts |
| Inventory | /inventory, /stock-counts, /transfers |
| POS | /pos/carts, /pos/finalize |
| Invoices | /invoices, /invoices/{id} |
| Payments | /payment-intents, /payments, /webhooks |
| Returns | /returns, /refunds |
| Accounting | /journals, /statements, /eod |
| Compliance | /compliance/e-invoice, /compliance/e-way, /exports |
| Reports | /reports/* |
| Sync | /sync/push, /sync/pull, /sync/conflicts |
| Devices | /devices |
| Archive | /archive/jobs, /archive/manifests |

# 32. WebSocket Implementation

Authenticate connection.

Bind to tenant/device/user.

Subscribe only to authorized channels.

Use payment and operational event types.

Reconnect with backoff.

Never use WebSocket event as the sole financial source of truth.

After reconnect, fetch authoritative status.

# 33. Outbox/Event Implementation

Write domain event/outbox record in same transaction as source mutation.

Worker claims event safely.

External side effect has provider idempotency/reference.

Retry transient failures.

Dead-letter permanent failures.

Record delivery attempts.

Reconciliation can identify orphaned events.

# 34. Worker Jobs

| Job | Function |
| --- | --- |
| Expiry alert | Near-expiry/expired batch detection |
| Reorder | Reorder candidate generation |
| Payment reconciliation | Provider/internal comparison |
| WhatsApp | Async message delivery |
| Compliance | Provider submission/status |
| Archive | Retention-controlled packaging |
| Backup verification | Health/evidence |
| Reports | Async export |
| Sync cleanup | Retention/maintenance |
| EOD reminders | Operational alerts |

# 35. Reports Implementation

Read from authoritative normalized data.

Use safe views/materialized aggregates for heavy dashboards.

All queries tenant-scoped.

Date/time boundaries are explicit.

Financial totals reconcile to source.

Exports are asynchronous for large datasets.

Export files are access-controlled and time-limited.

# 36. GST/Compliance Implementation

Tax profiles are effective-dated.

Compliance providers are adapters.

Credentials remain server-side.

Requests/responses are persisted.

Webhook/provider responses are idempotent.

External submissions are reconciled after recovery.

Exports are versioned and auditable.

# 37. Security Implementation Gates

RLS tests for every tenant-owned table.

RBAC matrix tests.

Secret scanning.

Dependency vulnerability scanning.

Container image scanning.

SAST/DAST as appropriate.

Input validation/injection tests.

Webhook signature tests.

Rate-limit and brute-force tests.

Audit-log coverage.

# 38. Authentication & Session

Short-lived access tokens with controlled refresh.

Session revocation.

Device binding where appropriate.

Secure storage on mobile.

Password/PIN policy.

Owner approval for sensitive actions.

Idle/session timeout.

Concurrent-session policy.

# 39. Mobile Security

SQLCipher database.

Secure key storage.

Production builds signed.

Disable debug endpoints.

Protect sensitive screens from screenshots where justified.

Secure deep links.

Validate WebView origins.

Do not log secrets or personal financial data.

Handle rooted/jailbroken devices according to approved policy.

# 40. Docker Build Specification

Every service image should use a multi-stage build, minimal runtime image, non-root user, pinned dependencies where practical, health check and explicit environment configuration.

API image.

Worker image.

Migration image/tool.

Optional report/export worker.

Hardware simulator image for CI.

No secret values baked into images.

SBOM generated for release artifacts.

# 41. Docker Compose Reference

Local/controlled deployment may include: edge/reverse-proxy, api, worker, scheduler, postgres, redis, observability and optional local object-storage emulator. Production should use managed services or HA equivalents where justified while retaining Dockerized application services.

# 42. Environment Configuration

| Environment | Rule |
| --- | --- |
| Local | Developer-safe defaults; synthetic data |
| CI | Ephemeral; deterministic |
| Staging | Production-like; no uncontrolled real secrets/data |
| Production | Secret manager + approved infrastructure |
| DR | Isolated; restore authoritative data |

# 43. Configuration Validation

Fail fast on missing required production settings.

Validate URLs and environment names.

Validate decimal precision policies.

Validate provider configuration.

Validate database connectivity.

Validate R2 access.

Validate WebSocket configuration.

Validate observability endpoints.

Do not start financial services with incomplete security configuration.

# 44. CI/CD Pipeline

Checkout pinned source.

Dependency resolution.

Format/lint.

Unit tests.

Static analysis.

Database migration tests.

RLS/security tests.

API contract tests.

Flutter tests/build.

Integration/E2E tests.

Build Docker images.

Generate SBOM.

Container/security scans.

Publish immutable artifacts.

Deploy only after required gates.

# 45. Release Versioning

Backend/API semantic versioning policy.

Mobile app version/build number.

Database schema version.

Seed version.

Archive format version.

API compatibility window.

Record complete release manifest.

# 46. Feature Flags

Use for controlled enablement, not for bypassing security.

Tenant-scoped where required.

Flag changes audited.

Critical financial behavior defaults to safe state.

Remove obsolete flags through controlled code changes.

# 47. Testing Pyramid

| Layer | Required focus |
| --- | --- |
| Unit | Domain calculations/rules |
| Repository | SQL/constraints/RLS |
| API | Contracts/auth/validation |
| Integration | DB/providers/outbox |
| E2E | POS/procurement/accounting |
| Hardware | Scale/printer/scanner |
| Offline | Sync/replay/conflicts |
| Security | Authorization/tenant isolation |
| Performance | Load/soak/concurrency |
| DR | Backup/restore/reconciliation |

# 48. Mandatory Financial Tests

Tax rounding.

Discount calculation.

Split tender.

Khata credit limit.

Overpayment.

Refund.

Credit/debit note.

Journal balance.

Cash/EOD variance.

Invoice numbering.

Financial-year boundary.

Offline duplicate replay.

# 49. Mandatory Inventory Tests

FIFO allocation.

FEFO allocation.

Expired batch exclusion.

Negative stock prevention.

Loose quantity precision.

Bag conversion.

Tare validation.

Stock reservation.

Concurrent sales.

Return to batch.

Stock count adjustment.

Reconciliation from movement ledger.

# 50. Mandatory Payment Tests

Valid webhook.

Invalid signature.

Duplicate webhook.

Out-of-order webhook.

Wrong amount.

Wrong merchant.

Timeout/unknown outcome.

Duplicate payment.

Refund retry.

Provider outage.

Offline pending payment.

Reconciliation mismatch.

# 51. Mandatory GST/Compliance Tests

Intra-state.

Inter-state.

Tax-exempt/zero-rated configured case.

Tax-inclusive price.

Credit note.

Cancellation.

E-invoice timeout.

E-way provider failure.

Export generation.

Period lock.

Historical tax snapshot.

# 52. Mandatory Offline Tests

Create sale offline.

Restart app with pending transaction.

Replay same envelope.

Connectivity loss during upload.

Server conflict.

Device revocation.

Full resync.

Master-data update while offline.

Clock skew.

Corrupted local transaction.

# 53. Performance Targets

Targets must be validated against real hardware and data volume. Recommended engineering objectives: common master-data reads <500ms server-side under normal load; POS search should feel immediate using local indexes; finalized sale should normally complete within a few seconds excluding external payment wait; reports above operational thresholds should become asynchronous.

Measure p50/p95/p99.

Load test concurrent checkout.

Test DB locks and connection pool saturation.

Test sync batches and large exports.

# 54. Observability

Structured logs.

Request ID/correlation ID.

Tenant/device context without sensitive payloads.

Metrics for API latency/errors.

Database pool metrics.

Queue/outbox metrics.

Payment reconciliation metrics.

Sync conflict metrics.

Inventory reconciliation metrics.

Backup/restore metrics.

Distributed tracing where practical.

# 55. Alerting

| Alert | Priority |
| --- | --- |
| Database unavailable | Critical |
| Backup failure/age breach | Critical |
| RLS/security anomaly | Critical |
| Payment reconciliation mismatch | High |
| Inventory reconciliation mismatch | High |
| Compliance submission failure | High |
| Outbox backlog | High |
| Sync conflict spike | High |
| R2 capacity/access failure | High |
| Hardware fleet failure spike | Medium |

# 56. Logging Rules

Never log passwords, PINs, tokens, payment secrets or provider signatures.

Minimize PII.

Use structured event names.

Keep financial identifiers needed for tracing.

Audit sensitive actions separately from operational logs.

Redact request bodies for sensitive endpoints.

# 57. API Error Catalogue

| Code | Meaning |
| --- | --- |
| VALIDATION_ERROR | Input invalid |
| UNAUTHORIZED | Authentication missing/invalid |
| FORBIDDEN | Permission denied |
| TENANT_CONTEXT_ERROR | Invalid tenant context |
| CONFLICT | State/version conflict |
| IDEMPOTENCY_CONFLICT | Key reused with different payload |
| INSUFFICIENT_STOCK | Stock unavailable |
| CREDIT_LIMIT_EXCEEDED | Khata limit exceeded |
| PAYMENT_PENDING | Payment not confirmed |
| PAYMENT_UNKNOWN | Outcome uncertain |
| COMPLIANCE_PENDING | Provider processing |
| ARCHIVE_HOLD | Retention/legal hold |
| INTERNAL_ERROR | Unexpected failure |

# 58. Data Validation

Validate at API boundary.

Validate again in domain service.

Use DB constraints for invariant enforcement.

Normalize Tamil/search input.

Reject NaN/infinite numeric values.

Reject invalid decimal precision where required.

Validate dates/time zones.

Validate tenant ownership.

# 59. Search Implementation

Local indexed exact search.

Tamil Unicode normalization.

Transliteration index.

Alias index.

Prefix matching.

Controlled fuzzy/phonetic fallback.

Rank exact barcode/SKU highest.

Require user confirmation for ambiguous fuzzy matches.

Search must remain fast offline.

# 60. Localization

Tamil primary UI capability.

English fallback.

All user-visible strings externalized.

Number/weight/currency formatting localized.

Dates/timezone localized.

Printer rendering supports Tamil fallback.

Do not concatenate translated strings unsafely.

# 61. Accessibility

Large touch targets.

Readable contrast.

Keyboard/scanner support.

Screen-reader labels where applicable.

Error messages understandable in selected language.

Do not rely on color alone.

POS critical actions accessible with minimal interaction.

# 62. File Handling

Private object storage.

Content-type/size validation.

Malware scanning where required.

Randomized object keys.

Signed URLs.

Tenant authorization on every access.

Checksum for archival/compliance evidence.

Never trust client filename/path.

# 63. Archive Implementation

Eligibility query uses retention policy.

Check legal/audit holds.

Generate deterministic package.

Generate manifest/checksum.

Upload encrypted object.

Verify object.

Record archive manifest.

Retain source until policy permits destruction.

Test restore before trusting new format.

# 64. Backup Implementation

Automated PostgreSQL backups.

WAL/PITR where required.

Independent recovery copy.

Encrypted storage.

Backup health monitoring.

Restore tests.

Retention policy.

Immutable copy where required.

# 65. Disaster Recovery Implementation

Provision clean infrastructure from IaC.

Restore secrets through approved mechanism.

Restore/promote database.

Verify schema/RLS.

Deploy immutable application images.

Restore object access.

Validate queues/outbox.

Run reconciliation.

Open traffic gradually.

Record RPO/RTO and evidence.

# 66. Infrastructure-as-Code

Network/security groups.

Container services.

Database resources.

Object storage.

DNS/edge.

Monitoring.

Secrets references.

Backup policies.

DR environment.

All changes reviewed and versioned.

# 67. Database Seed & Configuration Build

Use Document 18 seed version.

Reference data first.

Tenant configuration second.

Products/UOM/tax/pricing third.

Operational configuration fourth.

Opening data only through approved migration path.

Seed is idempotent.

Production secrets excluded.

# 68. Development Commands — Conceptual Contract

Provide documented commands equivalent to:

make setup
make test
make lint
make generate
make migrate-up
make migrate-down-local
make seed-demo
make api
make worker
make docker-up
make docker-down
make e2e
make load-test
make security-scan

Actual tooling may use task runners/scripts, but equivalent repeatable commands must exist.

# 69. Code Generation

Generate OpenAPI clients/contracts where adopted.

Generate SQL code using the selected SQL tooling.

Keep generated code reproducible.

Do not hand-edit generated files.

Pin generator versions.

# 70. Database Code

Prefer explicit SQL for critical financial queries.

Use sqlc or equivalent typed SQL generation.

Keep transaction ownership explicit.

Review query plans for large reports.

Use prepared/parameterized queries.

Do not construct SQL from raw user input.

# 71. Flutter Data Layer

Repository decides local-vs-remote behavior.

Local writes use SQLCipher transaction.

Sync queue records operation.

Remote confirmation updates local projection.

Conflict state is visible.

Financial data is not silently overwritten.

# 72. Flutter POS State Model

| State | Meaning |
| --- | --- |
| Empty | No cart |
| Editing | Items being entered |
| Review | Totals/customer/tax reviewed |
| PaymentPending | Awaiting payment |
| Finalizing | Server/local transaction commit |
| Completed | Invoice finalized |
| PrintPending | Receipt delivery unresolved |
| SyncPending | Offline transaction awaiting server |
| ErrorRecovery | Operator action required |

# 73. Hardware Simulator Build

Fake barcode stream.

Fake stable/unstable scale readings.

Negative/overload scale errors.

Printer success/failure/uncertain outcome.

Payment webhook simulator.

Provider timeout simulator.

Used in CI/integration tests.

Never connected to production credentials.

# 74. External Provider Adapter Contract

Each provider adapter should expose normalized operations and preserve raw provider references/evidence separately.

Create intent

Query status

Verify webhook

Refund

Reconcile

Compliance submit/query

WhatsApp send/status

Provider-specific fields remain behind adapter boundaries.

# 75. Configuration Precedence

| Level | Priority |
| --- | --- |
| Runtime secret/config | Highest for secrets |
| Tenant effective configuration | Business behavior |
| Environment defaults | Infrastructure |
| Application safe defaults | Last resort only |

A safe default must never override an explicit tenant configuration.

# 76. Release Safety

Backward-compatible API changes preferred.

Mobile versions may lag backend within documented compatibility window.

Database changes must support deployed application during migration where required.

Feature flags allow controlled rollout.

Rollback plan exists before deployment.

Financial behavior changes require expanded regression tests.

# 77. Production Smoke Test

Authenticate owner.

Open dashboard.

Search product by barcode/Tamil alias.

Open customer.

Perform test/approved sale path.

Verify payment status.

Verify invoice.

Verify stock movement.

Verify journal.

Verify receipt path.

Verify report totals.

Verify audit event.

Verify monitoring.

# 78. Operational Acceptance

Backup verified.

Restore test evidence exists.

RLS tests pass.

Security scans pass within policy.

Payment reconciliation works.

GST/compliance configuration validated.

Hardware tested.

Offline/sync tested.

EOD tested.

Reports reconcile.

# 79. Data Integrity Invariants

Every finalized invoice has balanced financial effect.

Every stock-out has available stock unless approved policy says otherwise.

Stock balance equals ledger projection within defined rules.

Every payment allocation references a valid payment.

Every journal balances.

Customer ledger reconciles to source documents.

Tenant data cannot cross RLS boundary.

Finalized documents cannot be silently mutated.

Idempotent requests cannot create duplicate financial effects.

# 80. Disaster/Recovery Build Tests

Restore DB backup.

PITR to before/after test transaction.

Rebuild Docker stack.

Restore R2 object.

Recover secrets.

Replay payment webhook.

Reconcile inventory.

Reconcile accounting.

Reconcile Khata.

Validate GST evidence.

Reconnect offline device.

# 81. Documentation Deliverables

| Artifact | Required |
| --- | --- |
| Architecture docs | Yes |
| OpenAPI | Yes |
| DB ERD/migrations | Yes |
| Seed/config docs | Yes |
| Runbooks | Yes |
| Security model | Yes |
| Backup/DR | Yes |
| Hardware profiles | Yes |
| Provider integration docs | Yes |
| Test plan/evidence | Yes |
| Release manifest | Yes |

# 82. Support/Diagnostics

Tenant-safe diagnostic ID.

Device ID.

App/backend versions.

Sync status.

Last successful sync.

Pending transaction count.

Hardware status.

Payment reconciliation status.

Last backup status.

Recent audit events for authorized support.

Support tooling must not expose secrets or permit unauthorized financial edits.

# 83. Production Access

Least privilege.

Separate operational and development identities.

Break-glass access is controlled and audited.

Production database direct write access is prohibited for ordinary support.

All privileged actions have traceability.

# 84. Build Quality Gates

| Gate | Pass condition |
| --- | --- |
| Compile | All supported targets build |
| Unit | Required tests pass |
| Integration | DB/provider tests pass |
| Security | Required security gates pass |
| RLS | Tenant isolation tests pass |
| Financial | Accounting invariants pass |
| Inventory | Stock invariants pass |
| Offline | Replay/conflict tests pass |
| Hardware | Simulator/physical tests pass |
| Performance | Approved thresholds pass |
| DR | Restore test passes |
| Release | Immutable artifacts generated |

# 85. Implementation Traceability

Every feature must have a trace record containing: requirement ID, user/business rule, database entities, API route, Go use case/service, Flutter screen/state, offline behavior, audit event, permissions, tests, observability metric, failure behavior and documentation reference.

# 86. Recommended Build Order — Without Sprints

Repository/tooling and CI foundation.

PostgreSQL migrations/RLS.

Go platform/auth/tenant/RBAC.

Master-data services.

Inventory/procurement.

Accounting/Khata.

POS/billing.

Payments.

Hardware.

GST/compliance.

Offline sync.

Notifications/WhatsApp.

Reports.

Backup/DR/archive.

Flutter UI integration and production hardening.

End-to-end qualification and release.

This is a technical dependency order, not sprint planning.

# 87. Environment Promotion

Developer → CI validation → staging → production.

Promotion uses immutable artifacts.

Configuration is environment-specific.

Production data is never copied to lower environments without approved masking/process.

Database migrations are promoted with release artifacts.

Rollback/recovery procedure is tested.

# 88. Performance/Capacity Build Checklist

Measure database connection pool.

Measure API p95/p99.

Measure POS search.

Measure invoice finalization.

Measure sync batch size/time.

Measure report query duration.

Measure backup duration.

Measure restore duration.

Measure object upload/download.

Measure worker backlog.

# 89. Failure Handling Contract

Every external dependency has timeout.

Every retry has bounded backoff.

Permanent failures go to controlled review/DLQ.

Unknown financial outcomes become reconciliation states.

User-facing errors explain next safe action.

System never reports success before authoritative commit.

Partial failures are recoverable without duplicate financial effects.

# 90. Production Configuration Checklist

Tenant settings approved.

Tax configuration approved.

Price lists approved.

Credit policies approved.

Document series approved.

Payment providers verified.

Compliance providers verified.

WhatsApp templates approved.

Hardware profiles verified.

Backup/DR enabled.

Monitoring/alerts enabled.

RLS/security verified.

Retention/archive policy approved.

# 91. Acceptance Scenarios

| Scenario | Expected result |
| --- | --- |
| Fresh tenant | Provision → seed → validate → backup → production readiness. |
| Retail sale | Barcode → price/tax → cash → invoice → stock/journal. |
| Loose sale | Scale stable weight → calculate → invoice → stock. |
| Wholesale sale | Customer tier → price → split payment/Khata → invoice. |
| GRN | PO → truck → gross/tare/net → batch → stock/AP. |
| Offline sale | Local commit → reconnect → idempotent sync → reconciliation. |
| UPI | Intent → QR → webhook → authoritative Paid → invoice/payment allocation. |
| Return | Original invoice → return → stock reversal → credit/refund. |
| Contra | Receive commodity → stock increase → customer credit → journal. |
| EOD | Cash session → expected vs physical → variance → close. |
| GST | Tax snapshot → compliance request → response → export. |
| Disaster | Restore → RLS → reconciliation → controlled reopening. |

# 92. Non-Negotiable Implementation Rules

Do not bypass PostgreSQL RLS.

Do not use floating-point money calculations.

Do not trust client-side payment status.

Do not mutate finalized financial documents.

Do not use LWW for financial/inventory conflicts.

Do not allow negative stock unless explicitly approved by policy.

Do not hardcode tax law thresholds/rates.

Do not place provider secrets in Flutter.

Do not roll back an invoice because a printer failed.

Do not delete old records merely because an archive exists.

Do not deploy without a verified backup and recovery path.

Do not allow cross-tenant imports or restores.

Do not manually edit production financial rows as a routine support action.

# 93. Definition of Done — Complete Implementation

All Documents 01–18 are represented in code/configuration/tests.

Database migrations and RLS are production-ready.

Go backend modules compile and pass tests.

Flutter application builds for supported targets.

Offline SQLCipher and synchronization work.

POS, inventory, procurement, accounting and Khata reconcile.

Payments/UPI are idempotent and reconciled.

GST/compliance adapters are validated.

Hardware adapters and simulators are available.

Reports reconcile to authoritative data.

Backup/restore and DR tests pass.

Docker images are hardened and scanned.

CI/CD gates are automated.

Observability and alerts are active.

Security acceptance criteria pass.

Production smoke and E2E tests pass.

Runbooks and release artifacts are complete.

# 94. Mapping to Documents 01–18

| Document | Implementation output |
| --- | --- |
| 01 Database & ERD | Migrations, constraints, indexes, RLS |
| 02 API | OpenAPI, handlers, validation, errors |
| 03 Go Backend | Modules/services/repositories/workers |
| 04 Flutter | Screens/state/repositories/hardware |
| 05 Offline Sync | SQLCipher queue/cursors/conflicts |
| 06 Inventory | Ledger/batches/allocation/reservations |
| 07 Accounting & Khata | Journals/ledgers/credit/EOD |
| 08 POS | Cart/pricing/tax/finalization |
| 09 Hardware | Adapters/profiles/simulators |
| 10 Payment/UPI | Intent/webhook/reconciliation |
| 11 GST/Compliance | Tax/e-invoice/e-way/export |
| 12 Security | Auth/RBAC/RLS/secrets/security gates |
| 13 Docker/DevOps | Images/Compose/CI/CD/IaC |
| 14 Testing/QA | Automation/coverage/release qualification |
| 15 UI/UX | Production Flutter UX |
| 16 Reports | Queries/views/dashboards/exports |
| 17 Backup/DR | Backups/PITR/restore/runbooks |
| 18 Seed/Setup | Provisioning/master-data/imports |

# 95. Final Architecture Summary

The implementation is a tenant-isolated, transactionally consistent, offline-first animal-feed retail platform. Flutter provides fast local operation and hardware integration; Go owns business rules and external orchestration; PostgreSQL owns authoritative financial/inventory state with RLS; Redis is optional and rebuildable; R2 stores protected objects/archives; Docker provides reproducible deployment; CI/CD enforces quality and security; and every production release is supported by backup, restore, reconciliation, monitoring and audited operational controls.

# 96. Final Production Readiness Statement

The system is ready for production only when implementation, configuration, security, financial integrity, inventory integrity, offline synchronization, payment reconciliation, GST/compliance validation, hardware operation, backup/DR, performance, observability and acceptance tests have all passed. Configuration examples in prior documents remain configurable and must be approved before live operation.